INSUREHUB

Insurance Policy Management System

Team Project Architecture & Implementation Guide

Assigned Project Topic Insurance Policy Management API — Create, Renew, and Cancel Insurance Policies. The goal is to build a complete web application, not only a CRUD application.

Suggested Stack: React + Spring Boot + Spring Security/JWT + JPA/Hibernate + PostgreSQL

Figure 1 — Complete system at a glance

TEAM GUIDE • BUILD THIS TOGETHER • KEEP THE CODE MODULAR

# 1. What We Are Building

InsureHub is a role-based insurance policy management website. A customer can register, log in, browse insurance plans, calculate an estimated premium, purchase a policy, view policy details, renew an eligible policy, and request cancellation. An administrator can manage plans, inspect policies, and approve or reject cancellation requests.

The key idea CRUD is only one part of the project. The main value comes from business workflows: premium calculation, policy state changes, renewal rules, cancellation approval, audit history, authentication, authorization and validation.

## Project goals

Build a real end-to-end web application with separate frontend, backend and database layers.

Expose a clean REST API that the React frontend consumes.

Use JWT authentication and role-based authorization.

Implement meaningful insurance business rules rather than only create/read/update/delete.

Maintain policy history instead of deleting important records.

Document and test the API with Swagger/OpenAPI, Postman and automated tests.

Keep the GitHub repository easy for four members to collaborate on.

## What each member should understand

| Member | Primary work | Must understand |
| --- | --- | --- |
| Member 1 – Backend | Spring Boot, JPA, APIs, security, business logic | Database + API contract + policy lifecycle |
| Member 2 – Frontend | React pages, components, API integration, UI | API request/response + auth flow |
| Member 3 – Report | Documentation, diagrams, test evidence, screenshots | Complete feature workflow |
| Member 4 – PPT/Demo | Presentation, architecture, demo script, results | Why design choices were made |

# 2. System Architecture

The application follows a simple three-tier architecture. Each layer has a clear responsibility.

Figure 2 — High-level architecture

## How a normal request travels

The user clicks a button in the React frontend.

React sends an HTTP request to the Spring Boot REST API.

Spring Security checks the JWT and required role.

The Controller receives and validates the request.

The Service layer applies business rules.

The Repository uses JPA/Hibernate to access PostgreSQL.

The backend returns a JSON response to React.

React updates the screen.

## Example: Renew Policy

React:  POST /api/policies/INS-10231/renew
        ↓
PolicyController
        ↓
RenewalService
        ↓
Check policy status + renewal eligibility
        ↓
Calculate new premium
        ↓
Update expiry + create history entry
        ↓
PolicyRepository → PostgreSQL
        ↓
PolicyResponse JSON → React

Rule of thumb Controllers should be thin. Put actual insurance rules in services. Repositories should focus on database access.

# 3. Backend Architecture – Easy Version

Figure 3 — Spring Boot layered architecture

| Layer | What it does | Example classes |
| --- | --- | --- |
| Controller | Receives HTTP requests and sends HTTP responses | PolicyController, AuthController |
| Service | Contains business logic and workflows | PolicyService, RenewalService |
| Repository | Reads/writes database records | PolicyRepository |
| Entity | Maps Java objects to database tables | Policy, User, InsurancePlan |
| DTO | Controls what comes into/out of the API | CreatePolicyRequest, PolicyResponse |
| Security | Authentication and authorization | JwtFilter, SecurityConfig |
| Exception | Consistent error responses | GlobalExceptionHandler |

## Recommended backend package structure

backend/
└── src/main/java/com/insurehub/
    ├── controller/
    ├── service/
    ├── repository/
    ├── entity/
    ├── dto/
    ├── security/
    ├── exception/
    ├── config/
    └── util/

## Why this structure?

If the frontend member changes a screen, the database code should not need to be rewritten. If the premium formula changes, it should mostly affect PremiumService rather than a controller. Separation makes debugging and teamwork easier.

# 4. Functional Features

## Customer features

Register and log in.

View available insurance plans.

Open plan details.

Calculate an estimated premium.

Purchase a policy.

View all own policies.

Open a policy and see coverage, premium, dates and status.

Renew an eligible policy.

Request cancellation.

View policy history.

## Admin features

Log in as administrator.

Create/update/deactivate insurance plans.

View customers and policies.

View pending cancellation requests.

Approve/reject cancellation requests.

View policy history and operational statistics.

## Optional features – only after the core is finished

Payment simulation with a fake transaction record.

Email-style renewal reminder simulation.

Claims module.

Search/filter/sort policies.

Dashboard charts.

Export policy data.

Scope control Do not start with claims, real payment gateways or email integration. Finish authentication → plans → premium → policy → renewal → cancellation → history first.

# 5. Main Business Workflow – Policy Lifecycle

The policy lifecycle is the feature that turns this project from a basic CRUD system into a workflow-based application.

Figure 4 — Policy lifecycle / state machine

| Status | Meaning | Typical next action |
| --- | --- | --- |
| QUOTED | Premium has been calculated but policy is not active | Purchase |
| ACTIVE | Policy is currently valid | Renew or request cancellation |
| RENEWED | Renewal operation has been completed | Continue as active policy |
| EXPIRED | End date has passed | Renew if business rules allow |
| CANCEL REQUESTED | Customer asked to cancel; admin review required | Approve / reject |
| CANCELLED | Policy has been cancelled | View history only |

## Important business rules

A cancelled policy must not be renewed.

A policy should not be physically deleted when cancellation occurs.

Only the policy owner can operate on their own customer policy.

Only an authorized admin can approve or reject cancellation requests.

Renewal must create a history record.

Cancellation request and decision must create history records.

Policy number must be unique.

Dates and coverage must satisfy validation rules.

# 6. Premium Calculation – Business Logic

The premium calculator is deliberately included so the application performs meaningful computation instead of simply storing form data.

Figure 5 — Conceptual customer dashboard mockup

## Suggested formula

finalPremium = basePremium
             + ageFactor
             + coverageFactor
             + riskFactor
             - discount

| Input | Example | Purpose |
| --- | --- | --- |
| Plan | Health Secure Plus | Determines base premium |
| Age | 25 | Can affect risk/age factor |
| Coverage | ₹5,00,000 | Higher coverage can increase premium |
| Duration | 1 year | Changes policy period |
| Risk category | LOW / MEDIUM / HIGH | Optional simple business rule |
| Discount | 0–10% | Optional controlled discount |

## API example

POST /api/quotes/calculate

Request
{
  "planId": 2,
  "age": 25,
  "coverageAmount": 500000,
  "durationYears": 1
}

Response
{
  "basePremium": 10000,
  "ageFactor": 500,
  "coverageFactor": 2000,
  "riskFactor": 500,
  "discount": 0,
  "finalPremium": 13000
}

Important The exact formula is a project-defined simulation, not a real insurer's underwriting formula. State this clearly in the report.

# 7. Database Design

Figure 6 — Simplified ER/database view

## Core tables

| Table | Important fields | Relationship |
| --- | --- | --- |
| USER | id, name, email, password_hash, phone, role, created_at | One user → many policies |
| INSURANCE_PLAN | id, name, type, description, coverage_amount, base_premium, duration, status | One plan → many policies |
| POLICY | id, policy_number, user_id, plan_id, premium, dates, status | Belongs to user and plan |
| POLICY_HISTORY | id, policy_id, action, description, performed_by, timestamp | Many history records → one policy |
| PAYMENT | id, policy_id, amount, transaction_id, status, payment_date | Many payments → one policy |

## Relationships

USER 1 → N POLICY

INSURANCE_PLAN 1 → N POLICY

POLICY 1 → N POLICY_HISTORY

POLICY 1 → N PAYMENT

## Do not store passwords as plain text

The User table should contain a password hash produced by a secure password encoder. The frontend should never receive the stored password hash.

# 8. API Contract – The Bridge Between Frontend and Backend

Before both technical members code heavily, agree on endpoint names, request JSON, response JSON, status codes and authentication requirements. This prevents the frontend and backend from blocking each other.

| Method | Endpoint | Purpose | Access |
| --- | --- | --- | --- |
| POST | /api/auth/register | Create customer account | Public |
| POST | /api/auth/login | Authenticate and return JWT | Public |
| GET | /api/plans | List active insurance plans | Public/Customer |
| GET | /api/plans/{id} | Get plan details | Public/Customer |
| POST | /api/plans | Create plan | ADMIN |
| PUT | /api/plans/{id} | Update plan | ADMIN |
| POST | /api/quotes/calculate | Calculate premium | Customer |
| POST | /api/policies | Create/purchase policy | Customer |
| GET | /api/policies/my | Customer's policies | Customer |
| GET | /api/policies/{id} | Policy details | Owner/Admin |
| POST | /api/policies/{id}/renew | Renew policy | Owner |
| POST | /api/policies/{id}/cancel | Request cancellation | Owner |
| GET | /api/policies/{id}/history | Policy audit trail | Owner/Admin |
| GET | /api/admin/cancellation-requests | Pending requests | ADMIN |
| PUT | /api/admin/cancellation-requests/{id}/approve | Approve cancellation | ADMIN |
| PUT | /api/admin/cancellation-requests/{id}/reject | Reject cancellation | ADMIN |

## Example: create policy

POST /api/policies
Authorization: Bearer <JWT>

{
  "planId": 2,
  "coverageAmount": 500000,
  "durationYears": 1
}

## Example response

201 Created
{
  "policyNumber": "INS-2026-000182",
  "planName": "Health Secure Plus",
  "premium": 13000,
  "startDate": "2026-09-05",
  "expiryDate": "2027-09-04",
  "status": "ACTIVE"
}

# 9. Authentication & Authorization

Use Spring Security with JWT-based bearer authentication. The login endpoint returns a token. The frontend stores the token in an appropriate client-side mechanism and sends it in the Authorization header for protected API calls.

Login
POST /api/auth/login
       ↓
Validate email + password
       ↓
Create JWT containing user identity/role
       ↓
React receives token
       ↓
Authorization: Bearer <token>
       ↓
Spring Security validates token
       ↓
Controller is allowed/blocked

## Roles

| Role | Can do |
| --- | --- |
| CUSTOMER | Browse plans, calculate premium, purchase/view/renew/cancel own policies |
| ADMIN | Manage plans, inspect users/policies, approve/reject cancellation requests |
| AGENT (optional) | Assist with customer policy operations if the team has time |

Security boundary Never trust a userId sent by the frontend to decide ownership. The backend should derive the authenticated user from the security context/JWT and then check ownership.

## Useful HTTP status codes

| Code | Meaning |
| --- | --- |
| 200 | Successful request |
| 201 | Resource created |
| 400 | Invalid request/business rule |
| 401 | Not authenticated / invalid token |
| 403 | Authenticated but not authorized |
| 404 | Resource not found |
| 409 | Conflict, e.g. invalid state or duplicate policy number |
| 500 | Unexpected server error |

# 10. Validation & Exception Handling

## Validation examples

Email must be valid.

Required fields cannot be empty.

Coverage amount must be positive and within the selected plan's limits.

Duration must be within the plan's allowed duration.

A cancelled policy cannot be renewed.

Only the owner/admin can view protected policy information.

Duplicate policy numbers must be rejected.

Cancellation should only be requested for valid policy states.

## Consistent error response

{
  "timestamp": "2026-09-05T15:30:00",
  "status": 409,
  "error": "INVALID_POLICY_STATE",
  "message": "Policy INS-10231 cannot be renewed because it is cancelled."
}

## Suggested exception classes

PolicyNotFoundException

PlanNotFoundException

UserNotFoundException

InvalidPolicyStateException

UnauthorizedPolicyAccessException

DuplicatePolicyException

Why this matters in viva Instead of saying 'Spring handles the error', explain that GlobalExceptionHandler converts predictable application failures into clean, consistent HTTP responses for the frontend.

# 11. Frontend Structure

React is component-based, so keep reusable UI pieces separate from pages and API logic. The frontend should never contain database logic; it calls the backend API.

frontend/
└── src/
    ├── components/
    │   ├── Navbar.jsx
    │   ├── PolicyCard.jsx
    │   ├── PlanCard.jsx
    │   └── ProtectedRoute.jsx
    ├── pages/
    │   ├── Login.jsx
    │   ├── Register.jsx
    │   ├── Dashboard.jsx
    │   ├── Plans.jsx
    │   ├── PremiumCalculator.jsx
    │   ├── MyPolicies.jsx
    │   ├── PolicyDetails.jsx
    │   ├── RenewPolicy.jsx
    │   ├── CancelPolicy.jsx
    │   └── AdminDashboard.jsx
    ├── services/
    │   └── api.js
    ├── context/
    │   └── AuthContext.jsx
    ├── hooks/
    ├── utils/
    └── App.jsx

## Suggested screens

| Screen | Purpose |
| --- | --- |
| Login/Register | Authentication |
| Customer Dashboard | Summary of policies and upcoming actions |
| Plans | Browse insurance plans |
| Plan Details | Coverage, premium and terms |
| Premium Calculator | Estimate premium |
| Purchase Policy | Confirm details and create policy |
| My Policies | List customer policies |
| Policy Details | Show full policy + actions |
| Renew Policy | Show renewal calculation and confirmation |
| Cancel Policy | Submit cancellation request |
| Policy History | Show audit trail |
| Admin Dashboard | Operational summary |
| Manage Plans | Admin CRUD for insurance plans |
| Cancellation Requests | Admin approve/reject workflow |

# 12. GitHub Repository & Team Workflow

Figure 7 — Recommended development flow

insurance-policy-management/
├── backend/
├── frontend/
├── docs/
│   ├── architecture/
│   ├── database/
│   ├── api/
│   ├── screenshots/
│   └── project-report/
├── README.md
└── .gitignore

## Recommended branches

main – stable integrated version

backend-dev – backend member

frontend-dev – frontend member

docs-dev – report/PPT members (or separate branches if preferred)

## Commit examples

feat: add policy creation API
feat: implement JWT login
feat: add renewal workflow
feat: add customer dashboard
docs: add ER diagram
test: add policy renewal tests

## The most important collaboration file

Create docs/api/API_CONTRACT.md before major frontend/backend development. It should define every endpoint, request JSON, response JSON, authentication requirement and common errors.

# 13. Team Task Breakdown

| Member | Week/Phase | Tasks | Deliverable |
| --- | --- | --- | --- |
| Backend | Phase 1 | Project setup, DB connection, entities | Spring Boot skeleton + schema |
| Backend | Phase 2 | Repositories, services, controllers | Plan + policy APIs |
| Backend | Phase 3 | JWT, roles, validation, exceptions | Secure API |
| Backend | Phase 4 | Renewal, cancellation, history | Complete workflow |
| Frontend | Phase 1 | Wireframes + routing | Page skeleton |
| Frontend | Phase 2 | Login, plans, dashboard | Core UI |
| Frontend | Phase 3 | Policy purchase, renew, cancel | Workflow UI |
| Frontend | Phase 4 | Admin UI + polish | Integrated frontend |
| Report | Throughout | Requirements, diagrams, screenshots | Report material |
| PPT/Demo | Throughout | Architecture, feature slides, demo script | Presentation-ready material |

## Parallel work rule

Once the API contract is agreed, backend and frontend can work in parallel. The frontend member can use mocked JSON responses while backend endpoints are being developed.

Do not block each other Frontend should not wait for the backend to be 100% finished. Build screens against the agreed API contract and replace mocks with real Axios calls during integration.

# 14. Testing Plan

## Manual/API test cases

| Test | Expected result |
| --- | --- |
| Register valid customer | 201 Created |
| Register duplicate email | 400/409 with clear error |
| Login valid credentials | JWT returned |
| Login wrong password | 401 |
| Customer reads own policies | 200 |
| Customer reads another user's policy | 403/404 according to design |
| Calculate valid premium | 200 + correct calculation |
| Create policy with invalid plan | 400/404 |
| Renew active policy | 200 + new expiry/history |
| Renew cancelled policy | 409 |
| Request cancellation | 200/202 + history |
| Admin approves cancellation | 200 + status CANCELLED |
| Non-admin approves cancellation | 403 |
| Unknown policy ID | 404 |

## Automated tests

PremiumServiceTest – verify formula and edge cases.

PolicyServiceTest – create policy and validation.

RenewalServiceTest – active/expired/cancelled cases.

CancellationServiceTest – request and approval rules.

Controller/API tests – status codes and validation responses.

## Testing evidence for report

Swagger screenshots

Postman request/response screenshots

JUnit test results

Database screenshots showing policy history

Frontend screenshots of successful workflows

# 15. Final Demonstration Script

Do not demo the project by randomly clicking pages. Tell a short story and demonstrate one complete business journey.

Open the application and show the landing/login screen.

Register a customer or use a prepared demo customer.

Log in and show the customer dashboard.

Open insurance plans.

Select a plan and calculate premium.

Purchase the policy.

Open My Policies and show ACTIVE status.

Open policy history and show the CREATED/ACTIVATED entry.

Renew the policy and show the changed expiry/history.

Request cancellation.

Log out and log in as ADMIN.

Open cancellation requests and approve the request.

Open the policy again and show CANCELLED status plus complete history.

Open Swagger and show the REST API documentation.

Optionally show a failed request to demonstrate validation/security.

Best viva sentence “The project uses CRUD for persistent resources, but the core functionality is workflow-based: premium calculation, policy state transitions, renewal, cancellation approval, audit history and role-based authorization.”

# 16. Viva / Presentation Talking Points

| Question | Short answer |
| --- | --- |
| Why Spring Boot? | It provides a clean framework for REST APIs, dependency injection, validation and integration with JPA/security. |
| Why REST API? | It separates frontend from backend and lets different clients consume the same services. |
| Why JPA/Hibernate? | It maps Java entities to relational database tables and simplifies persistence. |
| Why JWT? | It provides bearer-token authentication for protected API requests. |
| Why roles? | Customers and admins must have different permissions. |
| Why not delete cancelled policies? | Insurance systems need history/auditability; cancellation is a business state, not deletion. |
| Where is business logic? | Primarily in services such as PremiumService, RenewalService and CancellationService. |
| How is it more than CRUD? | Premium calculation, state machine, workflows, authorization, audit history and validation. |
| How does frontend talk to backend? | Through HTTP REST endpoints returning JSON. |
| How do you test APIs? | Swagger/Postman for API testing plus JUnit/Mockito for automated tests. |

# 17. Complete Project Folder Blueprint

insurance-policy-management/
│
├── backend/
│   ├── src/main/java/com/insurehub/
│   │   ├── controller/
│   │   │   ├── AuthController.java
│   │   │   ├── PlanController.java
│   │   │   ├── PolicyController.java
│   │   │   └── AdminController.java
│   │   ├── service/
│   │   │   ├── AuthService.java
│   │   │   ├── PremiumService.java
│   │   │   ├── PolicyService.java
│   │   │   ├── RenewalService.java
│   │   │   └── CancellationService.java
│   │   ├── repository/
│   │   ├── entity/
│   │   ├── dto/
│   │   ├── security/
│   │   ├── exception/
│   │   └── config/
│   ├── src/test/
│   └── pom.xml
│
├── frontend/
│   ├── src/
│   │   ├── components/
│   │   ├── pages/
│   │   ├── services/
│   │   ├── context/
│   │   ├── hooks/
│   │   └── utils/
│   └── package.json
│
├── docs/
│   ├── architecture/
│   ├── database/
│   ├── api/
│   ├── screenshots/
│   └── project-report/
│
└── README.md

## Suggested README sections

Project overview

Features

Architecture

Technology stack

Folder structure

How to run backend

How to run frontend

Database setup

Environment variables

API/Swagger link

Demo credentials

Team members and responsibilities

# 18. Implementation Roadmap

Figure 8 — Build in this order

| Phase | Goal | Definition of done |
| --- | --- | --- |
| 1. Planning | Freeze requirements and API contract | ERD + endpoints + screen list agreed |
| 2. Backend foundation | DB + entities + repositories | Application connects to PostgreSQL |
| 3. Core APIs | Plans + auth + policies | Basic end-to-end API works |
| 4. Security | JWT + roles | Protected endpoints behave correctly |
| 5. Business workflows | Premium + renew + cancel + history | Complete policy lifecycle works |
| 6. Frontend | Customer + admin UI | All major workflows work through UI |
| 7. Integration | Connect real frontend/backend | No major mock data remains |
| 8. Testing | Unit + API + manual | Test evidence collected |
| 9. Documentation | Report + PPT + screenshots | Submission package complete |
| 10. Final demo | One clean story | Team can explain architecture and code |

Recommended stopping point If time becomes short, stop adding features after the complete customer/admin policy lifecycle. A polished core project is better than five unfinished modules.

# 19. Technology References

The implementation choices in this guide align with the official documentation for React and Spring technologies. These links are included mainly so the team can learn the framework concepts from primary sources.

React Quick Start — Official React guide covering components, JSX, state, events and lists.

https://react.dev/learn

React Installation / App Setup — Official guidance for starting React projects; Create React App is deprecated.

https://react.dev/learn/installation

Spring REST Guide — Official Spring tutorial for building REST services with Spring Boot.

https://spring.io/guides/tutorials/rest/

Spring Data REST / JPA — Spring guide showing relational JPA data exposed through REST.

https://spring.io/guides/gs/accessing-data-rest/

Spring Security — Spring Boot security reference, including method-level security.

https://docs.spring.io/spring-boot/3.5/reference/web/spring-security.html

Spring Security JWT Resource Server — Official Spring Security reference for bearer tokens including JWT.

https://docs.spring.io/spring-security/reference/servlet/oauth2/resource-server/index.html

springdoc-openapi — OpenAPI/Swagger integration for Spring Boot.

https://github.com/springdoc/springdoc-openapi

## Final checklist

☐ GitHub repository created with backend/, frontend/, docs/

☐ ER diagram finalized

☐ API contract finalized

☐ Backend connects to PostgreSQL

☐ JWT login works

☐ Customer/admin roles work

☐ Premium calculation works

☐ Policy creation works

☐ Renewal works

☐ Cancellation request + admin approval works

☐ Policy history works

☐ Frontend integrated

☐ Swagger works

☐ Tests and screenshots collected

☐ Report and PPT completed

☐ Final demo rehearsed